# Health Assessment inspection

# (RSD Safety focus)

Catalyze Project #18263 - Bloomington, CA

PREPARED FOR:

6/20/2025

Jason Core

Head of Pre-Construction

Catalyze

Jason,

Thank you for engaging HelioVolta LLC. The HelioVolta team is pleased to present the following proposal for engineering support, in the form of a Health Assessment Inspection, with a focus on the rapid shutdown devices (RSD) currently installed at Catalyze Project #18263.

HelioVolta is a technical advisory firm with a focus on solar and energy storage technology. Our mission is to promote long-term client success with sustainable energy assets by providing outstanding technical services.

Our team has more than 110 years of experience in the solar and energy storage industries and over 10 GW of combined experience working as technical advisors.

Please note that this proposal is valid for two weeks from the date above.

Sincerely,

David Penalva

+1 760.579.9968

david@heliovolta.com

Contents

Background	3

Statement of Work	4

Health Assessment Inspection	4

Fee for Service	5

Terms	6

Contact Information	6

Appendix A: ISO 2859-1 Sample Size Selection	7

Appendex B: Detailed Scope of Work – Health Assessment Inspection	8

# Background

Catalyze (Client) is seeking third-party engineering support to assess the long-term risk profile and overall site safety of their rooftop solar system located in Bloomington, CA. The goal is to provide the client with a clear understanding of the sites’ readiness to be safely operated.

| Project Details |  |
| --- | --- |
| Project Name | 18263 - LINEAGE - 2551 LILAC AVE |
| Project Location | 2551 S Lilac Ave, Bloomington, CA 92316 |
| System size (kWDC) | 2.82MW DC MWDC |
| System size (kWAC) | 1.50MW AC MWAC |
| Rapid Shutdown Device (RSD) | Northern Electric Power (NEP) |
| Inverter | Delta 125kW |
| Module | ZNSHINE SOLAR, ZXM6-72-395/M (395W) |

# Statement of Work

## Health Assessment Inspection

- Description: The Health Assessment Inspection aims to identify safety and quality-related risks of operational systems. This scope consists of an engineering design review, comprehensive visual and thermal inspection. HelioVolta uses a detailed checklist with 300+ points combined with a statistically significant sampling approach - ISO 2859 (Appendix A) - to maximize findings and minimize risk. A detailed scope of work is located in Appendix B.

  - This investigation will have a specific focus on the safety, risk, and long-term quality of the installed Rapid Shutdown Devices.

- Client Requirements: HelioVolta will require the presence of a field technician from the EPC or installation contractor(s) during each inspection to operate the system, including opening and closing enclosures, inverters, and other components that require verification. Additionally, HelioVolta will require the following documentation or information before starting:

  - System design and engineering drawings

  - Component specifications and data sheets

  - Commissioning documentation, and testing data

  - List of known outstanding items (existing punch list)

  - Site personnel contact information

  - Lift or ladder to access equipment, as needed

- Deliverables: A comprehensive inspection report will be provided after each inspection, including an executive summary outlining the general findings and concerns. All issues found will be documented with photo evidence, location, descriptions, and assessed severity. Reports will be delivered in a digital format via the SolarGrade platform, with the option for PDF download if desired.

- Work Schedule: HelioVolta will coordinate logistics with the Client to perform the inspection as soon as possible. A summary report of findings will be provided within 10 days of completion of on-site work.

# Fee for Service

For the execution of the Services described in the Statement of Work, the Client agrees to pay HelioVolta a fixed fee for services in the pricing table below.

| Scope of work item(s) | Fee |
| --- | --- |
| Health Assessment Inspection | $ 11,000 |
| Estimated Travel* | $ 1,000 |
| Estimated Total | $ 12,000 |

Travel expenses are estimated and will be billed at an actual +5% administration cost. Travel time is billed at 50% cost. Any travel time booked less than 2 weeks from approval of the proposal is billed at full cost.

| Engineering Rate Structure (2025) | Hourly Rate |
| --- | --- |
| Admin | $ 125 |
| Associate Engineer/Project Manager | $ 210 |
| Engineer/Project Manager/Specialist/Scientist | $ 240 |
| Senior Engineer/Project Manager/Specialist/Scientist | $ 285 |
| Principal Engineer/Manager/Specialist/Scientist | $ 310 |
| Senior Principal Engineer/Manager/Specialist/Scientist | $ 360 |
| Director / VP / Executive | $ 570 |

## Terms

| Event | Percent of Payment |
| --- | --- |
| Contract Signed | 50% |
| Final Deliverables Submitted | 50% |

# Contact Information

Each party agrees that the respective individuals listed below have full authority to direct and provide feedback relating to the project described in this Statement of Work. Either party may change its contact from time to time, upon written notice or email to the other party:

HelioVolta Contact:

| Name | David Penalva |
| --- | --- |
| Title | Co-founder |
| Tel No. | +1 760.579.9968 |
| Email | david@heliovolta.com |

Client Contact:

| Name |  |
| --- | --- |
| Title |  |
| Tel No. |  |
| Email |  |

IN WITNESS WHEREOF, the parties have caused this SOW to be executed by their duly authorized officers or representatives.

CLIENT							HELIOVOLTA

By:______________________________		By:________________________________

Name:____________________________		Name:______________________________

Title:_____________________________		Title:_______________________________

Date:_____________________________		Date:_______________________________

# Appendix A: ISO 2859-1 Sample Size Selection

# Appendex B: Detailed Scope of Work – Health Assessment Inspection

| DESCRIPTION | The health assessment inspection aims to identify safety and quality-related risks of operational systems. This scope consists of an engineering design review, comprehensive visual and thermal inspection. HelioVolta uses a detailed checklist with 300+ points combined with a statistically significant sampling approach - ISO 2859- to maximize findings and minimize risk. |  |
| --- | --- | --- |
| BEST FOR | This inspection is best for technical audits to assess the overall health condition. Mostly focused on safety, quality, and reliability. |  |
| REPORTING | 5 days from the inspection |  |
| DETAILED SCOPE OF WORK |  | HEALTH ASSESSMENT INSPECTION |
| Documentation review |  | Full set |
| Engineering drawings review |  | Full set |
| O&M Logs |  | Included |
| Visual Inspection: Safety hazards, damage, bad practices, workmanship, code compliance, improper installation, abnormal conditions, misalignments, corrosion, labels, torque, improper operation, breakages, loose connections, water/moisture intrusion, positioning, bonding, grounding… |  |  |
| - General site condition |  | 100% |
| - Interconnection and metering |  | 100% |
| - AC protections: AC disconnects and AC breakers |  | 100% |
| - Inverters (central, microinverters, or string) |  | Sample ISO 2859 |
| - Rapid shutdown, optimizers, and other MLPE |  | Sample ISO 2859 |
| - DC Distribution system and wire management |  | Sample ISO 2859 |
| - Combiner Boxes |  | Sample ISO 2859 |
| - Field-made connectors |  | Sample ISO 2859 |
| - Factory-made connectors |  | Sample ISO 2859 |
| - Modules |  | Sample ISO 2859 |
| Thermal imaging: Hot connections, outside temperature range, hot spots, temperature deltas, excessive temperatures… |  |  |
| - AC protections and AC breakers, terminations |  | Sample ISO 2859 |
| - Inverters (central, string, or microinverters) |  | Sample ISO 2859 |
| - DC Distribution system, splices, junction boxes, and terminations |  | Sample ISO 2859 |
| - Rapid shutdown, optimizers, and other MLPE |  | Sample ISO 2859 |
| - Combiner Boxes, terminations |  | Sample ISO 2859 |
| - Field-made connectors |  | Sample ISO 2859 |
| - Factory-made connectors |  | Sample ISO 2859 |
| - Modules |  | Sample ISO 2859 |
| IV-Curve tracing |  | Not included |
| ISC – VOC measurements |  | Not included |
| Insulation resistance test |  | Not included |
| Continuity testing |  | Not included |
| Punch list generation |  | Included |